# Project plan - Guildle

# 1. Project Overview

Guildle is a web-based community discussion platform that combines traditional forum functionality with gamification features. Users can join communities called guilds where they can create posts, participate in discussions, complete quests, and earn experience points and badges.

The platform is designed to encourage active participation rather than passive content consumption. Through systems such as quests, leveling, and achievements, users are motivated to contribute helpful content, answer questions, and collaborate with other community members.

The main users of the system are community members, moderators, and administrators, each with different permissions and responsibilities. Guildle aims to provide a structured and engaging environment where users can share knowledge, collaborate, and be rewarded for meaningful contributions.

# 2. Project Objectives

Develop a platform that supports community discussions and knowledge sharing

Implement a gamification system with XP, levels, quests, and badges

Provide role-based access for administrators, moderators, and members

Create a clear and user-friendly system for managing communities

Deliver a functional first version of the Guildle platform

# 3. Project Scope

## 3.1 In Scope

User registration and login

Role-based access (Admin, Moderator, Member, Guest)

Guild (community) creation and management

Post and comment discussion system

Voting system for posts and comments

Gamification system with XP and levels

Quest system for structured challenges

Badge system for user achievements

A clear and intuitive user interface

## 3.2 Out of Scope

Mobile application development

Integration with external social media platforms

Advanced analytics and recommendation systems

Real-time messaging features

Full reputation ranking systems

# 4. Stakeholders

| Stakeholder | Role |
| --- | --- |
| Platform Users | Participate in discussions and complete quests |
| Moderators | Manage guild communities and moderate content |
| Administrators | Manage users and oversee the entire platform |
| Developer | Responsible for designing and implementing Guildle |
| Project Assessor | Evaluates the project progress and quality |

# 5. Project Timeline

| Iteration | Focus | Expected Outcome |
| --- | --- | --- |
| Iteration 1 | Research and planning | Project idea, requirements, and documentation |
| Iteration 2 | System design | Database design and system architecture |
| Iteration 3 | Development | Implementation of core platform features |
| Iteration 4 | Finalization | Testing, improvements, and final documentation |

# 6. Deliverables

Project Plan

Functional Requirements Document

Use Case Diagram

MoSCoW Prioritization

System Design Documentation

Database Design

Working Version of Guildle

Final Project Documentation

# 7. Risks and Considerations

Limited development time

Changes in requirements during development

Technical challenges when implementing gamification systems

Ensuring the system remains user-friendly and scalable

# 8. Communication

Regular updates will be provided throughout the development process to ensure transparency and progress tracking. Feedback from project assessors and stakeholders will be considered during each development iteration.

# 9. Project Completion

The core features of Guildle are implemented

User roles and permissions function correctly

The gamification system (XP, levels, quests, badges) works properly

The system is functional and tested

Final project documentation is completed